RACI MATRIX

TCC Expansion — IS Infrastructure Refresh

Draft v1.0 — March 27, 2026 — IS PMO Review Required

R = Responsible (does the work)   |   A = Accountable (single owner, signs off)   |   C = Consulted (input before action)   |   I = Informed (notified after)

A/R = single person who is both accountable and does the work. There should be only one A per row.

| Project Deliverable / Activity | Stage | Carri S. Sponsor | Gretchen W. IS Dir | MayAnn S. IS PMO | PT IS PM | Paul B. IS Infra PM | Mark L. Endpoint | Eric B. LASO | Jacob D. Trans Apps |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| MS Teams / SharePoint Site Created | Init | I | I | I | A/R | — | — | — | — |
| Project Charter | Init | C | C | C | A | C | I | I | — |
| RACI Matrix | Init | C | I | C | A | C | I | — | — |
| Scope Statement (In/Out) | Init | C | C | C | A | C | — | — | — |
| Stakeholder Register | Init | C | I | C | A | I | — | — | — |
| Communication Plan | Init | C | I | C | A | I | — | — | — |
| Kick Off Deck & Meeting | Init | I | I | I | A | I | I | — | — |
| High-Level Project Plan / WBS | Init | C | I | C | A | C | C | — | C |
| High-Level Milestones | Init | C | I | I | A | C | — | — | — |
| RAID Log (Initial) | Init | I | C | I | A | C | I | I | — |
| Project Change Log | Init | I | I | C | A | — | — | — | — |
| Room 1007 Network Design | Plan | — | — | — | I | A | — | R | — |
| CJIS/BCA Design Proposal | Plan | — | — | — | I | C | — | A/R | — |
| PC Procurement Plan | Plan | — | C | C | A | C | R | — | — |
| PC Deployment Cycle Map | Plan | — | — | — | A | C | R | — | C |
| IT Change Request (CR-T01 Room 1007) | Plan | — | — | — | A | R | — | C | — |
| IT Change Request (CR-T02 PC Deploy) | Plan | — | — | — | A | C | R | — | — |
| Operator Readiness / COOP Plan | Plan | C | — | — | R | — | — | — | — |
| Status Reports (ongoing) | Ongoing | I | I | I | A | I | I | I | — |
| Continue RAID Log | Ongoing | I | C | I | A | C | C | C | — |
| Room 1007 Network Buildout | Exec | — | — | — | I | A | — | — | — |
| PC Imaging & Domain Join (16 EBC) | Exec | — | — | — | I | C | A/R | — | — |
| PC Deployment (Transit Apps) | Exec | I | — | — | I | — | R | — | A |
| EBC Go-Live (M-05) | Exec | A | C | — | R | C | C | C | C |
| Final Space Network Assessment | Exec | — | — | — | I | A | — | C | — |
| Final Space PC Deployment (60 PCs) | Exec | I | — | — | I | C | A/R | — | C |
| TCC Go-Live 30 Consoles (M-09) | Exec | A | C | — | R | C | C | C | C |
| EBC Decommission & Room 1007 Closeout | Close | C | — | — | A | R | C | — | — |
| Lessons Learned | Close | C | I | C | A | C | C | I | — |
| Project Closure Report | Close | C | I | C | A | — | — | — | — |

| Additional resources not shown in columns: Dale Tribbey (Voice/AV) — consulted on Room 1007 voice and VuWall AV assessment Tracy French (CJIS SME) — consulted alongside Eric Brown on CJIS scope Mark Oelrich (Construction PM) — informed on all construction-gated milestones IES / Solacom — coordinated via Chad Ladda on Room 1007 shared space | IS PMO Leader Audit: This RACI must be reviewed by MayAnn Severud (IS PMO Manager) before it is considered officially approved. IS PMO Leader Initials / Date: _______________ |
| --- | --- |